Week 5 — Group Meeting Minutes

Member: All members from Team 12

Overview

We reviewed the Week 4 plan, confirmed next steps after the client/tutor meetings, and aligned on a concrete build plan for data access, visualization (GIF timelines), and the web application. We also agreed on ownership for integrating the three satellite sources and preparing a client-facing demo.

Action Items

- Finalize the preferred access method for each satellite/sensor and set up credentials where required.

- Implement a modular data-fetch layer (one adapter per satellite) and a unified pre-processing schema.

- Produce sample 1-month and 1-week GIFs for two regions; document generation time and parameters.

- Prototype the web comparison UI (timeline slider + side-by-side panels) and local download options.

- Update the 2023→2025 code paths and replace expired URLs; add simple CI checks for broken links.

- Prepare a short client demo (data → GIF → web app flow) for next week.

Outline

Client Requirements & Clarifications

- Confirmed: client wants quick visual comparison across time and across satellites; offline download remains important.

- Agreed to start with 2–3 priority “data attributes” (bands/derived indices) and expand later.

Satellite Data Access

- Chose libraries/protocols per satellite and listed any rate limits/auth steps.

- Defined adapters: satellite_A_adapter.py, satellite_B_adapter.py, satellite_C_adapter.py (same I/O contract).

- Decision: cache raw tiles + pre-processed rasters locally to speed up repeat requests.

Visualization & Web App

- Target UX: timeline slider, play/pause, region bookmark, side-by-side compare.

- First milestone: generate month-level GIFs; second: weekly granularity; retain frame timestamps in metadata.

- Export options: GIF + ZIP of frames; file naming convention standardized.

Repository & Ops

- Updated time ranges to 2025; replaced expired endpoints; added a script to validate URLs.

- Agreed to containerize the pipeline for reproducibility and easier hand-off.

Risks/Issues

- Data quotas and long processing time; will mitigate via caching and smaller AOIs for previews.

- Authentication churn; store tokens securely and rotate automatically.