Week 6 — Group Meeting Minutes

Member: All members from Team 12

Overview

We demonstrated an end-to-end slice (fetch → preprocess → GIF → web preview) and gathered internal feedback. Two satellite adapters are functional; the third is in progress. The timeline UI is clickable/playable; basic caching and error handling are in place.

Action Items

- Finish integrating the third satellite adapter; harmonize metadata fields across all three.

- Add retry/backoff and clearer errors for empty tiles/missing bands; log generation stats.

- Implement region presets and simple filters (date range, cloud threshold/quality flags).

- Performance pass: profile I/O vs. CPU; parallelize frame generation where safe.

- Prepare a client usability check (5–10 mins guided walk-through) and capture feedback.

- Write developer docs: runbook, configuration examples, and data-licensing notes.

Outline

Pipeline Status

- Adapters A/B complete (authentication, paging, tiling); Adapter C ~70%.

- Unified pre-processing produces consistent raster stacks; caching cuts repeat runs by ~40–60% in tests.

- Added checksum-based cache keys (AOI+date+sensor+params).

Visualization & Web App

- Month-level and week-level GIFs generated for two pilot regions; frame timestamps embedded.

- Web UI: timeline slider, play/pause, side-by-side compare, and a Download button (GIF or frames ZIP).

- Accessibility: keyboard controls for play/seek; alt text template added.

Feedback & Decisions

- Team prefers “small AOI fast preview → full AOI batch job” flow; we will expose both modes.

- Client demo plan: show three quick stories—(1) time-lapse over one AOI, (2) cross-satellite compare on the same date, (3) offline export.

Repository & Ops

- Link checker integrated into CI; Docker image builds reproducibly.

- Added example notebooks for troubleshooting and a CLI entry point for batch runs.

Risks/Issues

- Remaining gaps on Adapter C (rate limits, occasional 429s); will add queued retries and nightly windows.

- Large AOIs may exceed memory on some machines; document tiling strategy and recommend hardware minima.